# Implementation of the Agency’s Work Zone Policy

## Overall

- Has the District begun to implement the Agency’s Work Zone Safety and Mobility Policy (dated xx, found at in yy Document)?

- Who in the District is responsible for compliance with the Policy?

- How many projects have implemented the Policy?

- Has District staff been adequately trained?

- Please address any overall concerns you have with the Policy

## Planning

- Has the District discussed the WZSM Policy with the planning partners?

- Does the programming of projects consider the minimization of road user impacts?

- Are projects sequenced to consider the overall network and region-wide impacts?

## Project Scoping

- Is consideration given to potential work zone impacts and does that influence the evaluation and selection of a build alternative?

## Preliminary Engineering

- On Interstates, freeways, and arterials, how is the analysis of work zone delay impacts being conducted?

  - What software is being used?

  - Is it done by consultant or District staff?

  - Please provide examples.

- For long-term projects on the Interstate within a TMA, have any exception requests been submitted because of low traffic impacts?

- Are submissions made in a timely fashion according to the Policy?

  - Is significance determined and approved before the alternative analysis?

  - Is the alternative analysis prepared and approved before design field view?

  - Is a draft TMP included with the design field view?

- Provide examples of draft TMPs that have been prepared because of work zone impacts that are unacceptable.

- Describe the involvement of FHWA (for Federal Oversight projects) and DOT Bureau of Design.

## Final Design and PS&E

- How many TMPs have been developed (or are in the process) since the Policy became effective?  Please provide examples.

- How do the TMP requirements get incorporated into the PS&E?

- What transportation management strategies are commonly utilized in this District?

- Has the implementation of the Policy caused you to consider additional or different strategies than what has been used in the past?

- How has the Policy affected project delivery and costs?